## Slide 1: THE UNIVERSITY OF ZAMBIA School of Natural Sciences (NS) Department of Computer Science CSC 4630 – Advanced Software Engineering
Design and Implementation of an Integrated POS Solution

## Slide 2: Roles
Coordinator – Shumba.N.David
Technical Lead -osterd
QA Lead-Vernon N. Longwani
Documentation Lead -Arthur
Presenter _Emmanuel Banda

## Slide 3: 1. INCEPTION PHASE
1.1 Problem Statement
Many small and medium retail clothing stores rely on manual systems or basic spreadsheets to manage inventory, sales, and reporting. This results in inaccurate stock tracking, delayed report generation, billing errors, poor return and refund tracking and poor business decision-making. The absence of an integrated automated system reduces operational efficiency and profitability.

## Slide 4: 1.2 Proposed Solution
The proposed Retail Clothing Store Management System will automate sales processing, inventory tracking, reporting, and user management. The system will improve accuracy, efficiency, and decision-making through real-time data management

## Slide 5: 1.3 Business Case
Business Opportunity:
- Automate retail operations - Improve inventory accuracy - Increase profitability - Enhance customer service
Expected Benefits:
- Real-time inventory control - Faster billing process - Accurate financial reports - Reduced human errors - Secure role-based access control
Stakeholders:
- Store Owner - Cashier - Inventory Manager - Customers - Development Team
-Suppliers

## Slide 6: POS System Requirements
Category | Requirements Area | Description
Functional | Sales processing | Scan items, calculate totals(tax), apply discounts, accept payments, generate receipts.
Functional | Inventory management | Add/update/delete products, track stock levels, manage size and colors
Functional | Return and exchanges | Process returns and exchanges
Functional | Reporting | Generate sales and inventory reports
Functional | Customer management | Store customer details and truck purchase history
Non Functional | Perfomance | Fast transaction processing( within seconds)
Non Functional | Security | Secure authentication and encrypted payment data
Non Functional | Reliability | High system uptime and automatic data backups
Non Functional | Usability | Easy to use and intuitive interface
Non Functional | Scalability | Support multiple stores and system growth
Non functional | Compatibility | Work with barcode scanners, printers, and different OS
Non Functional | Maintenability | Easy to update, maintain and fix errors

## Slide 7: 1.4 High-Level Use Cases (10%)
· User Authentication: Secure login/logout for different roles.
· Product Management: Adding,editing, and deleting clothing items (size, color, brand).
· Transaction Processing: Scanning items, applying discounts, and generating receipts.
· Inventory Monitoring: Low-stock alerts and automatic stock deduction upon sale.
· Reporting & Analytics: Daily/monthly sales summaries and profit tracking.
Handling Returns and Exchanges -Return of damaged goods

## Slide 8: 1.5 Risk List
 | Risk Category | Risk Description | Business Impact | Probability | Impact Level | Priority | Mitigation Strategy
 | Financial | Development cost exceeds planned budget | Reduced return on investment (ROI) | Medium | Medium | Medium | Clearly define scope and control feature expansion
 | Financial | System does not improve profitability as expected | Business may abandon system | Medium | High | High | Focus on core revenue-generating features
 | Operational | Staff resist using the new system | Low system adoption, inefficiency continues | High | Medium | High | Provide training and user-friendly interface
 | Operational | System downtime during peak sales hours | Loss of sales and customer dissatisfaction | Medium | High | High | Implement backup and recovery mechanisms
 | Operational | Incorrect inventory updates | Overstocking or stockouts leading to losses | Medium | High | High | Perform thorough testing and validation
 | Technical | Data loss due to system failure | Loss of financial and sales records | Medium | High | High | Regular database backups
 | Technical | Security breach or unauthorized access | Financial fraud and reputational damage | Low | High | Medium | Role-based authentication and encryption
 | Technical | Poor system performance | Long queues and customer dissatisfaction | Medium | Medium | Medium | Optimize database and conduct performance testing

## Slide 9: 1.6 Feasibility Study
Technical Feasibility: Team has sufficient programming knowledge. Economic Feasibility: Development cost is minimal (student project). Operational Feasibility: System is user-friendly and easy to learn. Schedule Feasibility: Timeline is manageable.

## Slide 10: 1.7 Iteration Plan
Week 1–2: Inception Phase
Milestone: Vision & Feasibility
Activities
Define problem statement
Develop business case
Identify stakeholders
Identify high-level requirements (10% use cases)
Perform feasibility study
Identify risks
Deliverables
Vision document
Business case
10% use cases
Risk list
Feasibility study
Iteration plan
Justification
This phase ensures the project scope is clear and the system is feasible before development begins.

## Slide 11: Week 3–5: Elaboration Phase (Iteration 1)
Milestone: Core Architecture & Requirements
Activities
Detail 30% of use cases
Develop domain model
Create system sequence diagrams (SSDs)
Design system architecture
Build architectural proof-of-concept
Deliverables
Detailed use cases
Domain model
System sequence diagrams
Architectural prototype
Justification
This phase focuses on building a strong system architecture and understanding key system interactions.

## Slide 12: Week 6–8: Elaboration Phase (Iteration 2)
Milestone: Risk-Driven Design
Activities
Complete remaining use cases (70%)
Refine design class diagrams
Develop UI prototypes
Update risk list
Deliverables
Complete use case model
Design class diagrams
UI prototypes
Updated risk list
Justification
This phase ensures risks are minimized and the design is stable before full implementation.

## Slide 13: Week 9–12: Construction Phase (Iterations 3–4)
Milestone: Feature Implementation
Activities
Implement prioritized system features
Perform unit testing
Conduct integration testing
Use Git for version control
Track defects
Deliverables
Working system features
Test results
Source code repository
Justification
This phase focuses on building and testing the full system based on the validated design.

## Slide 14: Week 13–14: Transition Phase (Iteration 5)
Milestone: Polishing & Deployment Preparation
Activities
Beta testing
Collect user feedback
Optimize system performance
Prepare documentation
Deliverables
Beta-tested system
User manual
Final models
Justification
This phase ensures the system is stable and ready for final deployment.

## Slide 15: Week 15: Final Transition
Milestone: Demo & Submission
Deliverables
Live system demonstration
Final report
Code repository
Lessons learned